## Slide 1: APPLYING EARNED VALUE MANAGEMENT Detective Game – what killed the project?
Notes: <number>

## Slide 2: Detective game: what killed the project?
Exercise to be done in groups by about 4 students.
Instructions:
You have been contracted by the software company SoftSolution as management consultants in order to identify the problems which have caused the failure of a project with the objective to develop a web-based pizza ordering system for Tio Chico’s pizzeria.
You have 60 min to:
  Complete the earned value management calculations.
  Identify time and cost related problems.

## Slide 4: Detective game: what killed the project?
Winner of the game is the group with the largest number of points:
  Each correct EVM calculation  1 point
  Each correctly identified problem  1 point

## Slide 5: Detective game: what killed the project?
Ready?
Time: 60 min

## Slide 6: Detective game: what killed the project?

## Slide 7
Atribuição-Uso Não-Comercial-Compartilhamento pela Licença 2.5 Brasil
Você pode:
- copiar, distribuir, exibir e executar a obra
- criar obras derivadas
Sob as seguintes condições:
Atribuição — Você deve dar crédito ao autor original, da forma especificada pelo autor ou licenciante.
Uso Não-Comercial — Você não pode utilizar esta obra com finalidades comerciais.
Compartilhamento pela mesma Licença — Se você alterar, transformar, ou criar outra obra com base nesta, você somente poderá distribuir a obra resultante sob uma licença idêntica a esta.
Para ver uma cópia desta licença, visite http://creativecommons.org/licenses/by-nc-sa/2.5/br/ ou mande uma carta para Creative Commons, 171 Second Street, Suite 300, San Francisco, California, 94105, USA.
Notes: <number>